Provider Performance Assessment UX Guide

A handoff outline for sustaining and extending the PPA user experience after UX transition

| Field | Value |
| --- | --- |
| Audience | PPA product, design, analytics, engineering, provider strategy, and support teams |
| Document owner | Shannon Brown (must update after Sept. 4, 2026) |
| Version | 1.0 outline |
| Last reviewed | July 28, 2026 |
| Next review due | Quarterly; TBD |

This guide is meant to keep PPA’s UX intent intact after handoff. If ownership is unclear, pause major UX changes until a product owner, data owner, and design/research owner are named.

# How to use this guide

Use this document as the UX continuity outline for the Provider Performance Assessment tool. It captures the experience strategy, core workflows, design principles, research inputs, decision rules, and handoff expectations needed to keep PPA useful after the current UX lead has transitioned.

The central UX rule: PPA should help users move from “what is happening?” to “why does it matter?” to “what should I do next?” Do not add metrics, pages, or tables unless they support that workflow.

# Phase 1 — Lean Canvas

Template: Lean-UX-Canvas-Template-v4-12.31.2024

How To:  Creating a Minimum Lovable Product with Lean Canvas

What it Does:

Use Lean Canvas at the start of PPA work to align the product team, business stakeholders, analytics partners, and UX around the problem being solved before prototype or build decisions are made.

The tool defines the business case, primary users, provider performance questions, data needs, use cases, existing solution gaps, success measures, and launch/support considerations. It works by bringing stakeholders into a structured working session, capturing concise answers, and flagging discovery gaps that must be resolved before moving forward.

Benefits:

Starting a project with Lean Canvas reduces guesswork, prevents scope creep, exposes gaps in understanding, creates a shared record of the original ask, and ensures the PPA experience is anchored in real user decisions rather than dashboard feature requests.

# Phase 2 — Prototype

- Lean Canvas and any raw notes is shared in Windsurf.  Clearly state user personas and use cases.

- Ask the tool to reference the PPA design system for key fonts, colors, visualizations and other components.

# Phase 3 — Test & Refine

UX Best Practices

- Always test prototype by sharing with end users, not just stakeholders.

- For best results, 1:1 reviews are optimal.  Focus groups are faster, but yield lower quality insights

- Do not demo;  Instead ask them how they would use the tool to capture key insights or satisfy important use cases.

- Refine the prototype and test again;  Continue until there is confidence the tool meets their needs.

# Phase 4 — Hand off to Engineering

# Assets

All prototypes were built in Windsurf (AI).

| Section | Links | Notes |
| --- | --- | --- |
| Style Guide | Guide Link | This file documents the PPA tool’s approved colors, fonts, layouts, visualization standards, and reusable interface components. It also includes HTML snippets to support engineering implementation and a link to the Power BI template for the BI solution. |
| Pharmacy | Lean Canvas Prototype | This section is the most mature area of the current PPA experience. The Lean Canvas is substantially complete, and the prototype has been thoroughly reviewed with both stakeholders and end users. |
| Care Management | Lean Canvas Prototype | This section is approximately 70% complete and is likely to meet core end-user needs. However, the underlying data may not yet be available in Snowflake in a usable format. Stakeholders have also not reached a decision on whether duplicate KPIs should appear in both the Portfolio section and the Care Management section of the PPA tool. From a UX perspective, presenting the full KPI story within the Care Management context is preferred because it allows users to interpret insights without navigating across multiple areas of the tool. |
| Quality | Lean Canvas Wireframes | The Lean Canvas was initiated but not completed. Low-fidelity wireframes were created from stakeholder meeting notes; however, the effort paused when stakeholders were unable to determine whether a dedicated Quality section was necessary or whether the Q.RA dashboard sufficiently addressed end-user needs. |
| Experience |  | This is a new section. Initial Lean Canvas sessions with end users are being scheduled as of July 28, 2026. |
| Scorecards | Focus Group Findings Portfolio Prototype Provider Prototype | The scorecards were already functional when UX became involved; therefore, the team conducted usability testing focus groups rather than beginning with a Lean Canvas exercise. The resulting artifacts included a Focus Group Findings document and two supporting mockups: Portfolio and Provider. |
| Flash 2.0 | Prototype | I worked directly with Peter Lauterbach to modify and improve the UX of the existing Flash prototype. |